STUDY OF INFORMATIONAL INTERFACES EXISTING BETWEEN THE TASKS OF A DESIGN PROJECT

Daniel-Constantin ANGHEL & Nadia ILIE

University of Pitesti, Romania, Department of Technology and Management

Corresponding author: Daniel-Constantin ANGHEL, daniel.anghel@upit.ro

Abstract: A design project is a process of creating and evaluating the specifications of artifacts, with objectives and specified constraints. Because of the complex information dependencies that exist between design tasks, we cannot perform the design process as a once-through procedure, an iterative processus is fundamental to resolve the problems. But the iterations lead to increased durations and costs of the tasks. The sources of iterations exist mainly at the interface between project tasks. In this paper, a laboratory experimental setting is used to make observations about informational interfaces existing between the tasks of a design project. The objective of our work is to study the informational flow, the communication methods, the language or coding used between two design tasks, using an experimental setting and a qualitative analysis in order to better understand the design process. The results of experimental observation could be used to improve skills of the project managers.

Key words: project management, informational interfaces, design project, design experiment