PROJECT RESOURCES LEVELING USING PRIMAVERA software

Nadia Ilie1, Daniel – Constantin Anghel1 & Sorin Ilie2

1University of Pitesti, Faculty of Mechanics and Technology, Department of Technology and Management

2University of Pitesti, Faculty of Mechanics and Technology, Automotive Department

Corresponding author: Nadia Ilie, nadia_belu2001@yahoo.com

Abstract: A project involves a set of interrelated activities, limited in time, for achieving a single and measurable objective. All project activities use resources from within the organization or from other organizations in order to achieve measurable results. In the planning phase of the project it is necessary to make the analysis of these resources. The analysis made evident both the underloads and the overloads of resources used in project. When available resource potential is limited, the overloads of resources must be eliminated. This operation is realised using different leveling techniques of tasks plans for resource used in project. Resource leveling is the process that ensures resource demand does not exceed resource availability. This paper aims to present an example of leveling resources requirements in a project using the Primavera Project Planner software.

Key words: project management, project resource leveling, resource usage profile, leveling priority.