PROJECT MANAGEMENT IN REGIONAL PUBLIC TRANSPORT

Sorin Ilie1, Gabriela Mitran1, Ion Tabacu1, Nadia Ilie2, Viorel Nicolae1, Alexandru Boroiu1

1University of Pitesti, Faculty of Mechanics and Technology, Automotive Department

2University of Pitesti, Faculty of Mechanics and Technology, Department of Technology and Management

Corresponding author: Sorin Ilie, sorin.ilie@upit.ro

Abstract: Management, addressed concurrently as the theory and practice, is, at this stage, one of the most important elements of performance for projects. Functionality, efficiency and effectiveness of the projects are appreciably dependent on the quality, efficiency and management effectiveness. Project Management is the process of organizing and supervising the project that ensure its implementation on schedule, within budget and as specified. This paper presents a specific project management processes for a project whose main objective is to optimize the county public transport network. The main elements of project computer model that include: project activities, activity dependencies, resources and their assignments, calendars,  costs project, work, resource and cost breakdown structures was developed using specialised software in Project Management.

Key words: project management, project computer model, risk analysis, optimization, public transport